- Girdwood Cemetery Committee

- January 23, 2017

- Minutes Draft

7:02PM Call to order, Tommy O’Malley, Chair
Attending are Tommy O’Malley
MOA staff:  Kyle Kelley and Margaret Tyler

Agenda Approved for January 23, 2017 Meeting

Old Business:

1.Election of officers:  Tommy O’Malley is Chair

Members who have stated interest in participating on committee are:

Cynthia Toohey, Steve Feathergill, Mike Opalka, Heather Hall, Norm Starkey

2.Review of feasibility Study

Feasibility study shows that land is suitable for burial, copies provided and are to be attached with meeting minutes

New business

3. Next steps

Phase II – Permitting

Phase III – Preliminary plans (parking, trails, etc w/trails committee)

Phase IV – Cost to build (1.5-2M)

Tommy states that in Phase III, he wants to engage the Girdwood Trails Committee to discuss cemetery layout, trails through the cemetery grounds.  Kyle suggests that providing GTC with clear concept is best.  Tommy states that he envisions having GTC members walk the cemetery grounds this summer so that when plans come forward from engineers they are familiar with the location and concept.

Kyle Kelley suggests that next he should speak with CRW and talk about getting next 3 phases under way and get total cost for construction.  With all phases completed, there will be a complete set of plans to take to bid for construction. Need to get a cost from CRW to complete the next 3 phases.

Tommy agrees, and states that CRW is open to having help from non-CRW staff on the project, which helps to engage the community. Kyle and Tommy agree that the full engineering packet could be completed by fall.

Public Comment:

None

Other Business:

Kyle, Tommy, Margaret to work together to get email addresses for all those who have indicated interest in participating on the committee.

Next meeting tentatively scheduled for 1PM WED March 8

Adjourn 7:30PM

Girdwood Cemetery Committee is a sub-committee to the Girdwood Board of Supervisors

Agendas and minutes are available on line: http://www.muni.org/gbos