2017 Summer Road projects

Winter Maintenance:

- Applied 977 yards of traction E-chips to the service area

- Cold patched roads that where asphalt potholing was constant from the warm and wet winter

- Plowed and stored snow

- Steam thaw

Spring projects:

- Advanced pothole patching before spring grading of all dirt roads

- Back fill lamp post in Townsquare with pea gravel to keep garbage out

- Spring street sweeping of all paved roads, week of April 26th

- Dust control, calcium chloride application all dirt roads, started May1st

- Vac-truck all storm water system intakes

- Removed Junk cars for the Fire Department

- Brushing of bike paths and roadways shoulders

- Crack sealed 7,111 linear feet of asphalt roads

- Remove abandon cars around town

Fall Projects:

- Sweep streets

- Clean up leaves and clean out storm intakes

- Grade and compact all roads before freeze

- Bring in winter sanding chips

- Grind up brushings

Airport Side:

Arlberg

- Repave the last two remaining section between Nina’s wall and intersection with Tram Way

- Grade and compact shoulders to maintain drainage

- Paved Arlberg and Alyeska Intersection

- Overlaid paved the bike path section between Moose Meadows and Nina’s Wall

Alyeska View

- Improve drainage between Davos and Cortina

- Brushing

Aspen Mountain

- Ditch entire North side of road

- Fix drainage at the end of the road

Brighton

- Ditch each side and replace culvert at 306, 321, 377 Brighton

Alpine Meadows

- 966 Replace driveway culvert

Challenge/Mountain Side:

Taos

- Replace cross culvert at intersection of Chrystal mountain

Brighton

- Dig out road bed and remove organic/wood material that causes constant potholing

Chrystal Mountain

- Ditching improvements on several aspects of the road

- Clean out cross culvert at White pass intersection

Deb’s Way Trailhead

- Finish Path Improvements

- Re-set bollards

Timberline side:

Alta

- Remove old culvert closest to 260 Alta and replace with new, creates an overall drainage if the main line plugs up

Alyeska View to Higher Terrace

- Install curtain drain for spring water in front of 270 Alyeska View

- Alyeska View (Northland to Upper Terrace hill needs ditching improvements)

Loveland

- Ditch both sides and replace culverts at 137,120,134

Alpine Meadows

- Ditching down left side between Northland and Loveland

- Cross Culvert at corner of Megeve

- Several Driveway culverts along this stretch

Tanner

- Replace culvert at 152,132,135 and ditch

- Brush entire ditch line

- pave

Barron

- Brush ditch line

- Clean Ditch line

- Exam culverts for replacement

- Pave

Timberline

- Replace and lower cross culvert at 766

- Ditch and replace culverts from 649 to 540 Timberline

- New Cross culvert at Timberline and Alpine Meadows intersection

Townsquare

Girdwood Park and Tennis court parking lot area

- Improve drainage

- Improve parking surface

Mine Roads

Gunnysack Mine

- Replace culvert at Sproat and Gunnysack intersection

- New Driveway culverts at 383 and 357 Sproat road

- Ditch down both sides of the hill to connect with new DOT drainage system

Old Town

2017 Project and Beyond

- Brush dike road

- Add RAP to Main between Gold and end of road

Road Maintenance Yard

2017 Project and Beyond

- Electric to Bull rail

- Lights installed

- Hydroseed

- Build fence

- Continue relocating GFD to their new lot

- Continue stockpile of RAP and high quality road material as it becomes available