**MINUTES**

**Girdwood Trails Plan Working Group**

**P. O. Box 1154, Girdwood, AK 99587**

**Regular Monthly Meeting -- Tuesday, August 1, 2017**

**Girdwood Community Room 6:30pm**

**6:30PM Call to Order**
Agenda Approved
Nanette Stevenson, designer, attending

**Old Business**

Review changes to the Girdwood Trails Plan document. All changes have been made, including those offered through Nicole Jones-Vogel with HLB. We have reached out to her directly to receive additional feedback and have followed up on status of e-bikes and will update that language in the document as well.

Remaining items are:

Trail descriptions for Winner Creek Extension trail and Stumpy’s summer trail

Appendix 4 to be added, which will establish a yearly timeline and goals

Presentation and comment plan:

GTC to approve the Girdwood Trails Plan at tonight’s regular meeting
Kate Sandberg to present the plan at the LUC on August 14 and GBOS on August 21 as new business.

Public meeting on September 5 at 6PM to collect additional comments.

Copies to be made available for public review at the library.

Unless large elements are found to be missing or incorrect, final recommendation for approval from LUC in September and GBOS approval of the plan should be received in September. Once this is done, we can close out the KMTA grant.

**New Business**

Nanette Stevenson suggested that another element of this project could be interactive mapping of the trails. She knows a contact for GTC to proceed with once the committee is ready to take on another project, and recommends approaching KMTA for grant funding for this project.

Adjourn 7PM