| Municipality of Anchorage |  |  |
| --- | --- | --- |
| P.O Box 390 Girdwood, Alaska 99587 http://www.muni.org/gbos | GIRDWOOD VALLEY SERVICE AREA BOARD OF SUPERVISORS Jerry Fox & Robert Snitzer, Co-Chairs Eryn Boone, Mike Edgington, Christina Hendrickson |
| Ethan Berkowitz, Mayor |  |  |

April 4, 2019

GBOS/PSAC Joint Work Session

RE: Public Safety Contract and road improvements

Minutes Final

7:00 p.m. Girdwood Community Room

The Girdwood Board of Supervisors, its committees, and subcommittees are subject to the Alaska Open Meetings Act as found in Alaska Statute 44.62.310 and Anchorage Municipal Code1.25 - Public Meetings.

7:15 PM Call to order, Jerry Fox or Robert Snitzer, GBOS Co-Chairs

Confirmation of Quorum
Agenda Approval for April 4, 2019 meeting

Announcements/Introductions/Presentation:

Old Business:

- PSAC Recommendation to GBOS for Public Safety Contract

PSAC has recommended that GBOS have MOA and Whittier City Council engage on contract negotiations for the Whittier Police Service Contract 2020-2023, with two 1 year extensions.  GBOS will now move forward to engage the MOA administration and legal departments to work out contract negotiations with Whittier City Council and their attorney.

New Business:

- GBOS receive proposal for Arlberg Avenue pavement rehabilitation design @$34,958

Term contractor is The Boutet Company.  They will produce reconstruction documents for rehabilitation of Arlberg pavement from the T intersection with Alyeska Highway to the guardrail.  Plan is to receive these documents and put the project out to bid in winter 2020 for construction in May of 2020.

- GBOS receive proposal for Hightower drainage improvements design @ $41,071 
Hightower drainage has moved up on priority list to become the top item for rehabilitation (above the fish passages).  Drainage failed this spring, causing potholing.  Kyle hopes to have bump-out along Hightower removed from the drain to the corner with drain added higher up to catch water flow from Alyeska Highway before it flows down Hightower.

Funding sources for actual construction are:

$120,000 left from Arlberg construction project

$320,000 that was returned from the Fire Hall contingency fund

Additional funding from GBOS TBD once actual costs are known.

Public Comment:

None

Other: 
None

Adjourn 7:35PM